# PROJECT CHARTER TEMPLATE

GENERAL PROJECT INFORMATION

| PROJECT NAME |  |  | PROJECT MANAGER | PROJECT SPONSOR |
| --- | --- | --- | --- | --- |
| Machine Learning for Non-Defective Software Module Identification |  |  | Lead Data Scientist | - |
| EMAIL |  | PHONE | ORGANIZATIONAL UNIT(S) |  |
| test@test.com |  | 000-000-0000 | Data & Analytics |  |
| GREEN BELTS ASSIGNED |  |  | EXPECTED START DATE | EXPECTED COMPLETION DATE |
| - |  |  | 23. Feb. 2026 | 31. Mar. 2026 |
| BLACK BELTS ASSIGNED |  |  | EXPECTED SAVINGS | ESTIMATED COSTS |
| - |  |  | $135,000 | $32,900 |

PROJECT OVERVIEW

| PROBLEM OR ISSUE | Businesses face high costs from software defects, limited testing resources, complex code that increases risk, as well as security vulnerabilities and performance problems |
| --- | --- |
| PURPOSE OF PROJECT | The purpose of the project is to develop a machine-learning model to identify non-defective (clean) software modules and improve software quality. |
| BUSINESS CASE | Traditional approaches focus on detecting defects after they occur. This project takes a proactive stance by identifying characteristics of clean, high-quality code modules that are least likely to contain defects. By using historical data on software metrics, an AI machine-learning model can predict which modules demonstrate hallmarks of quality code—such as low cyclomatic complexity, high test coverage, minimal past defects, and few static analysis warnings. |
| GOALS / METRICS | - Benchmark Quality Standards: Understand what distinguishes clean code from defective code, establishing data-driven quality benchmarks - Optimize Resource Allocation: Focus intensive QA efforts on higher-risk modules while streamlining reviews for predicted non-defective modules - Reward Best Practices: Identify and replicate patterns from clean code modules across development teams - Reduce False Alarms: Rather than flagging everything for review, confidently identify modules that meet quality thresholds |
| EXPECTED DELIVERABLES | - Data Profiling & EDA Report identifying key characteristics of non-defective software modules. - Baseline Model for non-defective code identification. - Refined Machine Learning Models (Random Forest, XGBoost, Support Vector Machines) optimized for accurately identifying the minority class (non-defective modules). - Feature importance analysis highlighting the strongest predictors of clean code quality. |

PROJECT SCOPE

| WITHIN SCOPE | - Exploratory Data Analysis (EDA) to understand the characteristics that distinguish non-defective code modules (for example, high test_coverage, low cyclomatic_complexity, minimal past_defects, and few static_analysis_warnings). - Training and evaluating models with a focus on accurately identifying the minority class (non-defective modules) using techniques such as SMOTE for class balancing. - Feature importance analysis to identify the most predictive attributes of clean, high-quality code. |
| --- | --- |
| OUTSIDE OF SCOPE | - Automated patching or rewriting of the defective code. - Real-time integration into the CI/CD pipeline. |

TENTATIVE SCHEDULE

| KEY MILESTONE | START | FINISH |
| --- | --- | --- |
| Project kickoff & scope definition | February 23, 2026 | February 24, 2026 |
| Data acquisition & data understanding | February 25, 2026 | February 28, 2026 |
| Exploratory Data Analysis (EDA) | March 1, 2026 | March 6, 2026 |
| Feature engineering & data preprocessing | March 7, 2026 | March 12, 2026 |
| Model development (supplier reliability prediction) | March 13, 2026 | March 20, 2026 |
| Model evaluation & interpretation | March 21, 2026 | March 25, 2026 |
| Risk scoring framework & documentation | March 26, 2026 | March 29, 2026 |
| Final review & presentation | March 30, 2026 | March 31, 2026 |

RESOURCES

| PROJECT TEAM | Lead Data Scientist, Data Analyst, Project Manager |  |
| --- | --- | --- |
| SUPPORT RESOURCES | QA Leads, Senior Code Reviewers, DevOps Engineer |  |
| SPECIAL NEEDS | Compute resources for model training, access to historical code repository metrics |  |

COSTS

| COST TYPE | VENDOR / LABOR NAMES |  | RATE | QTY | AMOUNT |
| --- | --- | --- | --- | --- | --- |
| Labour | Data Scientist and QA consultation |  | $80/hr $60/hr |  | $30,400 |
| Development cost | $1,500 flat rate for specific tooling or cloud compute costs |  |  |  | $1,500 |
| Hardware | $0 |  |  |  | $0 |
| Software | $1,000 flat rate for licenses for specialized IDEs or ML cloud platforms |  |  |  | $1,000 |
|  |  |  | TOTAL COSTS |  | $32,900 |

BENEFITS AND CUSTOMERS

| PROCESS OWNER |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| KEY STAKEHOLDERS |  |  |  |  |  |
| FINAL CUSTOMER |  |  |  |  |  |
| EXPECTED BENEFITS | Faster release cycles, reduced QA bottleneck, and better allocation of QA resources QA Labor Cost Reduction totaling $135,000, based on an estimate of 2,250 QA hours saved annually at $60/hour |  |  |  |  |
| TYPE OF BENEFIT | BASIS OF ESTIMATE |  |  |  | ESTIMATED BENEFIT AMOUNT |
| New contracts from the Toyota Project (extra) |  |  |  |  |  |
|  |  |  | TOTAL BENEFIT |  |  |

RISKS, CONSTRAINTS, AND ASSUMPTIONS

| RISKS | The extreme class imbalance (approx. 97% defective vs. 3% non-defective) makes it challenging for models to learn the rare patterns that characterize clean code. High False Negatives: If the model fails to identify a truly non-defective module (predicting it as defective), the team may waste QA resources on unnecessary deep reviews of already-clean code. High False Positives: If the model incorrectly predicts a defective module as "non-defective," bugs will be pushed to production with reduced scrutiny. |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| CONSTRAINTS | The project is constrained to using only the 23 existing historical features/columns available in the current dataset. |  |  |  |  |  |
| ASSUMPTIONS | The historical metrics (like past_defects, test_coverage, and static_analysis_warnings) remain stable predictors of code quality for future sprints. |  |  |  |  |  |
| PREPARED BY |  | TITLE |  |  |  | DATE |
| Krissy Krigsman, Zoltan Szabo, Bulcsu Lenti |  | Project Charter |  |  |  | 2026. 02. 23 |